Sprint 1 Plan

Neo-Market

Jan. 28 2018

Revision number: 0

Revision Date: N/A

**Goal -**

1. Learn about NEO and all the possible applications/features.
2. Finalize front end layout based on initially planned back-end functionality.
3. Dummy smart contract on the testnet.

**User Story -**

1. (8) As a developer, learn about NEO and smart contracts.
2. (5) Get a contract written up and deployed onto the PrivateNet.
3. (8) Get the layout and wireframe finalized for the web app.
   1. Figuring out and coding what we want the app to look like.
   2. How our Wallets will look
   3. Transaction history
   4. Posts
4. (8) Research other projects that have used NEO in their applications
   1. https://github.com/CityOfZion/awesome-neo
   2. Maybe follow up with Malcom to get those links
5. (5) As a developer, I want to understand the scope of utilities possible when leveraging NEO’s pre-existing technologies.
   1. Wallets
   2. Transactions

**Team Roles -**

1. Alec - Scrum Master, Front End
2. Colin - Back End
3. David - Back End
4. Nick - Front End
5. Victoria - Front End
6. Zack - Product Owner, Back End

**Initial Burnup Chart - N/A**