Sprint 2 Report

Neo-Market

4x2

Feb. 27, 2018

**Actions to stop doing:**

* Assigning all members to building the same React components.

**Actions to start doing:**

* Structured Group Meetings
* Detail tasks to a finer degree and assign hard deadlines.
* Keep our trello board updated

**Actions to keep doing:**

* Frontend Meeting up
* Backend Meeting up
* Working at least 10 hours a week
* Communication between teams

**Work completed/not completed:**

**Completed**

* Communication between backend(Smart Contract) and frontend(Smart Contract)
* Finalized Figma designs
* Complete transaction with NeoPython (Yet to setup posting functionality)
* Web App deployed on NOW
* Finished Wireframes for other pages
* Setup PrivateNet

**Not Completed**

* Complete listings page
* Finished Smart Contract

**Work completion rate:**

* Completion Rate: 84%

