Sprint 3 Plan

Neo-Market

Feb. 27, 2018

Revision number: 0

Revision Date: N/A

**User Story -**

1. As a developer focus on integration and interaction with WebApp and Python Smart Contract on the PrivateNet.
2. As a developer post and complete a transaction in NEO.
3. As a user, I want to use a polished user-focused WebApp.
4. As a user I want to be able to post and complete a transaction in NEO.
5. As a user I want to be able to communicate with smart contract.


**Tasks -**

1. (1) Hook up DNS to WebApp
2. (5) Flesh out the rest of WebApp components
3. (5) Polish WebApp’s components and user flow
4. (1) Look at UI testing
5. (8) Convert figma into components in React
6. (8) Build simple smart contract
   1. Storage
   2. Http interface
   3. Possibly neon-js

**Team Roles -**

1. Alec - Front End
2. Colin - Back End
3. David - Scrum Master, Back End
4. Nick - Front End
5. Victoria - Front End
6. Zack - Product Owner, Full Stack

**Initial Burnup Chart -**

****