Sprint 3 Report

Neo-Market

4x2

Mar. 11, 2018

**Actions to stop doing:**

* Stop being afraid to ask for help.
* Stop holding onto one problem that’s blocking you from moving forward entirely.

**Actions to start doing:**

* Try 2 dev parties a week, or one long dev party

**Actions to keep doing:**

* Being aware of each other schedules
* Maintain Dev parties
* Maintain weekly team specific meetings

**Work completed/not completed**

* **Completed** 
  + Web app components passing and JS logic is fleshed out
    - Navigation
    - Routing dynamically, instead of hard coded paths
      * All items have unique ids, gets all ids, gets all path for each item, like a map.
      * Rerenders the new page, dynamically created the item when we clicked on the item.
    - Props passing, states
    - Styling, spacing
    - Integration with the backend, network call
* Contract functions
  + Needs to be updated with new functions once we have transactions working
* Create-functions.Js which is responsibly interacting/manipulating the smart contract from the front end.
  + AddPost() = get all posts that will be used to populate the listings page
  + DeletePost() = delete the post in the more info item
* createPost is working fine in the backend
* getStorage is working to be able to get a post
* **Not Completed** 
  + User base functionality
  + More currencies compatibility
  + Categorizing the posts into digital assets, digital services, physical services, etc.